Ecomwiser — Claude Code Development Guide

Next.js Agency Website • Step-by-step planning, commands, prompts, and workflow

# 1. Project Overview

Ecomwiser is a modern, technical e-commerce development agency. The website will be built incrementally with Next.js and Claude Code.

Target clients: E-commerce businesses, Shopify store owners, startups.

Services: Shopify Development, WordPress Development, Next.js Development, Figma to Web.

Planned pages: Home, Services, About, Portfolio, Contact.

Current milestone: Homepage ONLY.

Do not build Services, About, Portfolio, or Contact until a later milestone.

Do not use the word “premium” in Ecomwiser positioning or marketing copy.

# 2. Technology Stack

Next.js

React

TypeScript

Tailwind CSS

App Router

ESLint

Claude Code

Git

# 3. Official Ecomwiser Color System

| Role | Color | HEX |
| --- | --- | --- |
| Primary / Accent | Golden Yellow | #E6AC0E |
| Main | Black | #000000 |
| Light background | Light Gray | #F3F3F3 |
| White | White | #FFFFFF |
| Dark surface | Soft Black | #111111 |
| Secondary text | Gray | #8A8A8A |
| Dark border | Dark Gray | #2A2A2A |

Color rules:

#E6AC0E is the primary brand accent.

Use gold selectively for primary buttons, highlights, active states, icons, and important UI elements.

Do not overuse gold.

Do not introduce blue, purple, green, red, or other accent colors.

Do not use gradients unless specifically approved.

Maintain strong contrast and accessibility.

# 4. CSS / Semantic Color Variables

Use CSS variables so the design system can be changed centrally. A suitable starting point is:

:root {
  --color-primary: #E6AC0E;
  --color-black: #000000;
  --color-white: #FFFFFF;
  --color-light-gray: #F3F3F3;
  --color-dark-surface: #111111;
  --color-secondary-text: #8A8A8A;
  --color-dark-border: #2A2A2A;

  --background: var(--color-black);
  --foreground: var(--color-white);

  --surface: var(--color-dark-surface);
  --surface-muted: var(--color-light-gray);

  --primary: var(--color-primary);
  --primary-foreground: var(--color-black);

  --muted: var(--color-secondary-text);
  --border: var(--color-dark-border);
}

Important: Claude Code should inspect the installed Tailwind version before choosing the exact Tailwind integration. Do not force an outdated configuration onto a new project.

# 5. Recommended Project Structure

ecomwiser/
├── .claude/
│   ├── commands/
│   ├── agents/
│   ├── skills/
│   └── settings.json
├── docs/
│   ├── GUIDE.md
│   ├── PLAN.md
│   ├── DESIGN.md
│   └── PROGRESS.md
├── src/
├── public/
├── CLAUDE.md
└── package.json

# 6. Phase-by-Phase Development Plan

Phase 0 — Project Understanding: Inspect the generated Next.js project. No changes.

Phase 1 — Next.js Foundation: Establish clean project structure, TypeScript, Tailwind, ESLint, and base configuration.

Phase 2 — Claude Code Configuration: Create CLAUDE.md, .claude folders, commands, and project rules.

Phase 3 — Documentation: Create GUIDE.md, PLAN.md, DESIGN.md, and PROGRESS.md.

Phase 4 — Design System: Lock colors, typography, spacing, buttons, cards, borders, icons, animation, and responsive rules.

Phase 5 — Homepage Planning: Plan every homepage section before coding.

Phase 6 — Homepage Development: Build Header, Hero, Services, Why Ecomwiser, Process, Portfolio Preview, CTA, and Footer.

Phase 7 — Testing: Run lint/build/tests and check responsive behavior, accessibility, performance, and console errors.

Phase 8 — Review & Polish: Review UI and code, fix issues, remove duplication, and polish interactions.

Phase 9 — Git / Version Control: Commit the completed milestone with a clear commit message.

Phase 10 — Deployment: Prepare and deploy the homepage.

Phase 11 — Future Pages: Only after approval, begin Services, About, Portfolio, and Contact.

# 7. First Terminal Commands

npx create-next-app@latest ecomwiser
cd ecomwiser
claude

# 8. First Claude Code Prompt — Initial Analysis

You are the lead developer for the Ecomwiser website.

Before making ANY changes, inspect the existing project.

IMPORTANT:
- Do NOT modify files.
- Do NOT install packages.
- Do NOT create components.
- Do NOT build the homepage.
- Do NOT change configuration.
- Do NOT write application code.

First, analyze the project.

Report:
1. Next.js version
2. React version
3. TypeScript configuration
4. Tailwind configuration
5. ESLint configuration
6. App Router structure
7. Existing dependencies
8. Existing components
9. Existing public assets
10. Existing styling system
11. Existing configuration files
12. Current project architecture
13. Anything that should be changed before development
14. Recommended folder structure

Project:
Agency: Ecomwiser
Positioning: Modern, technical e-commerce development agency.
Target clients: E-commerce businesses, Shopify store owners, startups.
Services: Shopify Development, WordPress Development, Next.js Development, Figma to Web.
Planned pages: Home, Services, About, Portfolio, Contact.
Current milestone: Homepage ONLY.

Design:
Modern, technical, clean, professional, e-commerce focused, reliable, performance focused.
Do NOT use the word "premium".

Colors:
Primary #E6AC0E
Black #000000
Light gray #F3F3F3
White #FFFFFF
Dark surface #111111
Secondary text #8A8A8A
Dark border #2A2A2A

Do not invent additional brand colors.

STOP after analysis and wait for approval.

# 9. Claude Code Prompt — Color System

Now prepare the official Ecomwiser color system.

Do NOT build the homepage.
Do NOT create page sections.
Do NOT add unnecessary dependencies.

Use these exact colors:
--color-primary: #E6AC0E;
--color-black: #000000;
--color-white: #FFFFFF;
--color-light-gray: #F3F3F3;
--color-dark-surface: #111111;
--color-secondary-text: #8A8A8A;
--color-dark-border: #2A2A2A;

Create semantic variables:
--background
--foreground
--surface
--surface-muted
--primary
--primary-foreground
--muted
--border

Requirements:
- Primary accent is #E6AC0E.
- Main dark background is #000000.
- Dark surfaces are #111111.
- Light sections can use #F3F3F3.
- White is #FFFFFF.
- Secondary text is #8A8A8A.
- Dark borders are #2A2A2A.
- Do not invent additional brand colors.
- Do not use gradients unless approved.
- Do not use arbitrary brand colors.

Inspect the installed Tailwind version and implement the system in the correct modern way.

After implementation:
1. Show where variables were created.
2. Explain how components should use them.
3. Run lint.
4. Run build.
5. Report issues.
6. Stop.

# 10. Claude Code Prompt — Documentation System

Create the Ecomwiser project documentation system.

Do NOT build the homepage yet.

Create:
.claude/
.claude/commands/
.claude/agents/
.claude/skills/

docs/
docs/GUIDE.md
docs/PLAN.md
docs/DESIGN.md
docs/PROGRESS.md

CLAUDE.md

CLAUDE.md must contain:
- Business information
- Target clients
- Services
- Technology stack
- Color system
- Design principles
- Coding principles
- Component rules
- Responsive requirements
- Accessibility requirements
- Performance requirements
- Testing requirements
- Git rules
- Current milestone restrictions

Current milestone = Homepage only.
Never automatically build Services, About, Portfolio, or Contact.

GUIDE.md:
Create a complete developer guide covering:
Phase 0 Project understanding
Phase 1 Next.js foundation
Phase 2 Claude Code configuration
Phase 3 Documentation
Phase 4 Design system
Phase 5 Homepage planning
Phase 6 Homepage development
Phase 7 Testing
Phase 8 Review and polish
Phase 9 Git/version control
Phase 10 Deployment
Phase 11 Future pages

For each phase explain goal, why it matters, files, Claude workflow, commands, implementation steps, testing, checklist, and common mistakes.

PLAN.md:
Create the actual roadmap with checkboxes.

DESIGN.md:
Document official colors, semantic variables, typography, spacing, buttons, cards, borders, radius, icons, animations, responsive and accessibility rules. Mark undecided items as proposed rather than inventing final decisions.

PROGRESS.md:
Track current phase, current task, completed work, in-progress work, next task, decisions, and known issues.

Review the files for contradictions, run lint and build, report what was created, and stop. Do not build the homepage.

# 11. Controlled Claude Code Workflow

Use this cycle for every major task:

Analyze

Plan

User approval

Implement

Test

Review

Fix

Update documentation

Commit

Do not give Claude one giant instruction such as “Build my whole agency website.” Keep each milestone controlled.

# 12. Recommended Claude Code Commands

| Command | Purpose |
| --- | --- |
| /plan | Analyze a task and create an implementation plan. Do not code until approved. |
| /implement | Implement only the approved plan. |
| /test | Run lint/build/tests and report problems. |
| /review | Review code, UI, responsiveness, accessibility, performance, and consistency. |
| /status | Read project documentation and report current progress. |

# 13. Homepage Structure

Header — logo, navigation, CTA, mobile navigation.

Hero — headline, supporting text, primary/secondary CTA, hero visual.

Services — Shopify, WordPress, Next.js, Figma to Web.

Why Ecomwiser — clear client-value points.

Process — Discover, Design, Develop, Launch.

Portfolio Preview — selected projects.

CTA — project-focused closing section.

Footer — navigation, services, contact/social, copyright.

# 14. Homepage Implementation Prompt Pattern

Claude, analyze the next homepage task first.

Do not code yet.
Inspect existing components and design-system variables.
Create a short implementation plan.
List the files you expect to change.
Explain responsive and accessibility considerations.
Wait for my approval.

After I approve:
- Implement ONLY the approved section/task.
- Reuse existing components where possible.
- Use the Ecomwiser color variables.
- Do not introduce new brand colors.
- Do not modify unrelated sections.
- Run lint/build or relevant checks.
- Report exactly what changed.
- Stop.

# 15. Completion Checklist

☐ Project runs locally.

☐ Color variables are centralized.

☐ CLAUDE.md is present and accurate.

☐ Documentation is up to date.

☐ Homepage-only restriction is respected.

☐ No unnecessary dependencies.

☐ Responsive layout works on mobile, tablet, and desktop.

☐ Accessibility basics are checked.

☐ No console errors.

☐ Lint passes.

☐ Production build passes.

☐ Git milestone is committed.

# 16. Important Working Rule

You are the decision-maker. Claude Code should analyze and plan before major implementation. Approve one phase or section at a time. If Claude proposes changes outside the current milestone, do not approve them.